Appliance Codex

Project handoff report — build, deployment, data and open tasks

Prepared 25 October 2026  ·  https://appliancecodex.com

This document is a complete handoff for the Appliance Codex website. It is written so that a new assistant with no prior context can pick up the remaining work. Everything needed to act is stated explicitly, including exact identifiers, file paths and URLs.

# 1. Where the sitemap is

The sitemap exists in four places. They are generated from one source, so they should always agree. If they ever disagree, something in the pipeline has broken.

### Live sitemap (use this one for Search Console)

https://appliancecodex.com/sitemap.xml

This is the URL to submit to Google Search Console. It currently lists 103 URLs and grows automatically as each wave is released, reaching 354 URLs when all waves have shipped.

### Declared in robots.txt

https://appliancecodex.com/robots.txt

The robots.txt file names the sitemap, so crawlers discover it without any submission.

### In the GitHub repository

github.com/faisalirshad320/Appliance-error-codes

### On the Cloudways server

/home/master/applications/spyypwmntk/public_html/sitemap.xml

### How it is produced

site/build.py writes dist/sitemap.xml during every build. It is not hand-maintained and must not be edited directly. Each URL carries a lastmod equal to the date its release wave went live, not the date the build ran, so the file is stable between releases and only changes when pages genuinely change.

# 2. Current status at a glance

| Item | Value |
| --- | --- |
| Live site | https://appliancecodex.com (HTTPS valid) |
| Pages live now | 40 error-code pages, 103 total URLs |
| Pages built in total | 252 error-code pages, 354 total URLs |
| Search demand live | 102,380 searches/month (50% of mapped total) |
| Search demand total | 201,461 searches/month |
| Coverage | 20 brands, 11 appliance types |
| Release progress | Wave 2 of 11 complete |
| Next release | Wave 2 — 5 November 2026, 24 pages |
| Full publication | 24 January 2027 |
| Last verified | 25 October 2026, automated check passed |

# 3. Accounts, identifiers and credentials

No passwords or tokens are reproduced here. Where a secret is needed, its location is named instead.

## 3.1 Domain — Namecheap

| Field | Value |
| --- | --- |
| Domain | appliancecodex.com |
| Registered | 15 October 2026 |
| Expires | 15 October 2027 |
| Nameservers | dns1.registrar-servers.com, dns2.registrar-servers.com |
| A record @ | 152.42.193.199 (TTL 300) |
| A record www | 152.42.193.199 (TTL 300) |
| Known leftover | A URL Redirect Record still exists on host @ — see section 7 |

## 3.2 Hosting — Cloudways

| Field | Value |
| --- | --- |
| Server name | 2027 Server |
| Server public IP | 152.42.193.199 |
| Server ID | 1680067 |
| Application ID | 6748004 |
| Application name | www.appliancecodex.com |
| Application folder | spyypwmntk |
| Document root | /home/master/applications/spyypwmntk/public_html |
| SSH user | master_xgptwjpsru |
| SSL | Let's Encrypt, expires 23 January 2027, auto-renew on |
| Primary domain | www.appliancecodex.com (apex redirects to it via .htaccess) |
| Caching | Varnish is enabled — see section 8 |

Note: this server hosts four applications. The other three folders (agyjvhbtkm, ksrwuanuwn, yntdthvzks) belong to unrelated sites. Only spyypwmntk is Appliance Codex.

## 3.3 Code — GitHub

| Field | Value |
| --- | --- |
| Repository | github.com/faisalirshad320/Appliance-error-codes |
| Default branch | main (source) |
| Deploy branch | deploy (built site; branch root is the document root) |
| Visibility | Public |
| Secret | CLOUDWAYS_ACCESS_TOKEN (Settings → Secrets and variables → Actions) |
| Optional variables | CLOUDWAYS_SERVER_ID, CLOUDWAYS_APP_ID (defaults 1680067 / 6748004) |

There is also an empty repository named faisalirshad320/appliancecodex.com. It contains nothing and is not used. It can be deleted safely.

## 3.4 IndexNow

| Field | Value |
| --- | --- |
| Key | 63a45718af2292c4fe5ec1e79e52fd90 |
| Key file | https://appliancecodex.com/63a45718af2292c4fe5ec1e79e52fd90.txt |
| Stored in | site/config.json → indexnow_key |
| Submits to | Bing, Yandex, Seznam, Naver, Yep (Google does not use IndexNow) |

# 4. Release schedule

The 252 pages are not published at once. Publishing a large site in a single day on a new domain is the pattern recent Google core updates target, so pages are released in 11 waves across roughly three months. Research behind this niche found a comparable site reach 61,000 monthly visits in seven months and then lose 62 percent of it over the following three.

| Wave | Date | Pages | Demand/mo | Status |
| --- | --- | --- | --- | --- |
| 0 | 2026-10-15 | 16 | 58,640 | LIVE |
| 1 | 2026-10-25 | 24 | 43,740 | LIVE |
| 2 | 2026-11-05 | 24 | 19,380 | scheduled |
| 3 | 2026-11-14 | 24 | 28,070 | scheduled |
| 4 | 2026-11-25 | 24 | 14,370 | scheduled |
| 5 | 2026-12-04 | 24 | 12,540 | scheduled |
| 6 | 2026-12-14 | 24 | 8,260 | scheduled |
| 7 | 2026-12-23 | 24 | 5,830 | scheduled |
| 8 | 2027-01-03 | 24 | 6,300 | scheduled |
| 9 | 2027-01-13 | 24 | 3,721 | scheduled |
| 10 | 2027-01-24 | 20 | 610 | scheduled |

### How the schedule works

- Offsets are stored as days from a launch date, not fixed calendar dates, in pipeline/release-schedule.json.

- The gate is a date, not an event. The build asks "which waves are due today?" — so a missed or delayed run loses nothing, and catching up can never publish ahead of schedule.

- Ordering is round-robin across brands, highest search volume first within each brand. A wave spread over many brands does not look like a scrape, and valuable pages get the longest time to age.

- Gaps are 9, 10 or 11 days rather than a flat 10, because a strict metronome is itself a detectable pattern.

### Changing the pace

python3 tools/make_schedule.py

regenerate the schedule, keeping the current launch date

python3 tools/make_schedule.py --launch 2026-12-01

move the whole run to a new launch date

python3 tools/release_status.py

report where the drip has got to

# 5. How publishing works

Once a wave is due, no human action is required. The chain runs on GitHub’s servers, so it does not depend on any particular computer being switched on.

- A daily GitHub Actions workflow (06:17 UTC) builds only the pages whose wave date has arrived.

- It pushes the built document root to the deploy branch, asserting the sync landed byte-for-byte.

- It calls the Cloudways API so the server pulls the new commit, then polls that operation to completion.

- It fetches the live sitemap from appliancecodex.com and compares it to the build. The run only passes if the public site genuinely serves the new pages.

- It submits the new URLs to IndexNow.

GitHub emails the repository owner when a run fails, so a stalled release reports itself rather than going unnoticed.

### Key files

| Path | Purpose |
| --- | --- |
| .github/workflows/release.yml | Daily release, Cloudways pull, live verification, IndexNow |
| .github/workflows/build.yml | Quality gates on every push (does not publish) |
| site/build.py | The static site generator |
| site/config.json | Site URL, name, IndexNow key |
| pipeline/release-schedule.json | Which pages go live when |
| data/pagemap.json | All 252 pages with keywords and search volume |
| content/*.json | One file per page, the written content |
| tools/release_status.py | Report on drip progress |
| RELEASE.md | Full explanation of the release design |
| DEPLOY.md | Hosting and deployment setup |

### Quality gates (all run in CI)

fix_spelling.py, normalize_content.py, lint_prose.py, validate_content.py, build.py, qa.py, check_schedule.py, coverage.py and dupe_check.py. These check spelling, prose rules, schema conformance, internal links, structured data, duplicate canonicals, schedule integrity and near-duplicate prose between related pages.

# 6. How the content is built

- Every page leads with the answer in its own block, written to be lifted whole into an AI Overview.

- Causes carry a frequency label and are ordered by what actually happens, rather than presented as an equal list.

- Every fix step names the panel, the fastener and the direction a cap turns.

- Every page has a "still showing the code" section — where readers actually are by the time they search, and which most pages in this niche never address.

- Four JSON-LD blocks per page: TechArticle, HowTo with per-step anchors and ISO-8601 total time, FAQPage, and BreadcrumbList, with the answer block marked speakable.

### Imagery and copyright

site/lib/diagrams.py is an original SVG diagram library: 13 schematic types with numbered callouts matching the numbered fix steps. No manufacturer product photography is used and none should be added — attribution does not make third-party product imagery safe on a commercial page. These diagrams are owned outright, weigh a few kilobytes, and adapt to dark mode.

### Accuracy

Pages were written against an editorial brief that grew eight rules during the run. Nine briefing notes were found to be wrong by writers checking primary sources and were corrected before reaching a page. Two would have caused real harm: one described a refrigerant-leak code as demo mode, and one described a stopped evaporator fan as a service display — a fault that looks like a healthy refrigerator from the front while food spoils.

# 7. Remaining tasks

Two items are outstanding. Neither blocks the site, and neither could be completed through the available API connectors — the reasons are given so the next assistant does not repeat the investigation.

## Task 1 — Delete the leftover URL Redirect Record

| Field | Detail |
| --- | --- |
| Where | Namecheap → Domain List → appliancecodex.com → Manage → Advanced DNS |
| What | A "URL Redirect Record" on Host @, left over from domain parking |
| Action | Delete that row |
| Priority | Low — cosmetic. The A records already take precedence and the site loads correctly. |
| Why not automated | The Namecheap API exposes A, AAAA, CNAME, ALIAS, NS, PTR, TXT, MX, CAA, SRV, TLSA, HTTPS and SVCB for deletion. URL Redirect is a proprietary record type and is not in that list, so no tool can remove it. It appears as "omittedRecords" when the zone is read. |

## Task 2 — Submit the sitemap to Google Search Console

| Field | Detail |
| --- | --- |
| Where | search.google.com/search-console |
| Property | appliancecodex.com |
| Action | Sitemaps → enter sitemap.xml → Submit |
| Full URL | https://appliancecodex.com/sitemap.xml |
| Priority | Medium — optional. Google re-reads the sitemap on its own schedule, and robots.txt already declares it. |
| Why not automated | No Google Search Console connector is attached to this account (only Google Calendar, Google Drive and Namecheap). No sitemap-submission tool exists in the available toolset. Google also ignores IndexNow and retired its sitemap ping endpoint in 2023, so there is no API path. |

### If the property is not yet verified

DNS TXT verification can be automated. Copy the TXT value from Search Console and it can be written to the Namecheap zone through the API in seconds — that record type is supported, unlike URL Redirect.

### A caution on indexing requests

Only 103 URLs exist today. Requesting indexing for a URL that is not yet released returns a 404, wastes quota and teaches Google the URL is dead. Check any URL against the live sitemap before submitting it. The remaining 251 URLs arrive on the schedule in section 4.

## Optional tidying

- Delete the empty repository faisalirshad320/appliancecodex.com (GitHub → Settings → Danger Zone). It has no commits and nothing depends on it.

- Consider renaming Appliance-error-codes to appliancecodex.com so the repository name matches the domain. GitHub redirects old URLs automatically, but the Cloudways git remote would need updating to match.

# 8. Known pitfalls

Each of these cost real time to diagnose. They are recorded so they are recognised immediately if they recur.

## Varnish serves stale pages

Cloudways enables Varnish by default. After a deployment it can keep serving the previous content, including the default placeholder page, long after the files on disk are correct. The symptom is that the same request returns different content on consecutive attempts. Fix: Application → Application Settings → Purge Varnish.

## index.php outranks index.html

Cloudways applications ship with a placeholder index.php. On a PHP stack this takes precedence over index.html, so the placeholder is served even when the real site is deployed alongside it. It was renamed to index.php.disabled in the document root. If a future deployment restores it, rename it again.

## Nginx ignores .htaccess

The build ships an .htaccess that sets DirectoryIndex, forces HTTPS, redirects www to the apex and sets cache headers. Cloudways serves static files through Nginx, which does not read .htaccess at all. Do not assume a rule in that file is taking effect — verify against the live site.

## Authenticate is not Start Deployment

In Cloudways’ Deployment via Git screen, the Authenticate button only fetches the list of branches and shows a "Repository cloned" message. It does not deploy anything. Start Deployment is the button that places files in public_html. The API pull also does nothing until a deployment has been configured.

## A green workflow is not a live site

For five days in October every daily run reported success while the site did not change: the sync step was not landing, so the comparison compared the old tree against itself and correctly found no difference. The workflow now asserts the synced tree is byte-identical to the build and verifies the public site, so this specific failure cannot recur silently. The general lesson stands — confirm against the live domain, not against a status code.

# 9. Monitoring

- Every release verifies the live site and fails loudly if the public domain is not serving what was published. GitHub emails the owner on failure.

- A scheduled assistant check runs Mondays and Thursdays at 08:48 Pakistan time. It compares what should be live against what the deploy branch and the live site actually serve, and reports only when something has shipped or something is wrong.

- To check progress manually at any time: run python3 tools/release_status.py in the repository.

- To publish on demand: GitHub → Actions → "Release due pages" → Run workflow. It will never publish a wave early; it only ships what the schedule says is due, and a manual run also pulls to the server and verifies.

# 10. Advice for the next phase

The site is live and publishing itself. The highest-value work from here is not more pages — those are already written and scheduled — but the things that decide whether they rank.

- Original photographs. The diagrams are good and safe, but a photograph of the actual panel, filter or error display on a page is the single strongest differentiator against the parasite-spam competitors in this niche.

- Let the schedule run. Do not be tempted to publish everything early because traffic is slow at first. The gradual pace is the main protection against the collapse pattern the research identified.

- Watch Search Console for queries that are ranking between positions 5 and 20. Those are the pages worth improving first, and they are the fastest wins.

- Do not add manufacturer product images, and do not copy error-code tables from OEM manuals. The whole site is built to be defensible on exactly this point.

End of report. Prepared from the live repository and server state on 25 October 2026.